# Rosie Live App v3 — Master Handoff Brief

Animator / Technical Artist / Frontend Handoff Brief

# 1. Project purpose

Rosie is intended to become a polished, friendly, emotionally responsive 2D avatar assistant that can be used inside a live chat application. The target outcome is a character that feels warm, expressive, trustworthy, and “alive” rather than simply animated.

The project goal is not just a static mascot. It is a production-ready real-time avatar system combining:

• layered 2D sprite animation

• mood and expression switching

• gesture playback

• idle presence behaviour

• speech-driven mouth movement

• backend-driven conversational state changes

This brief is designed so a professional animator, motion designer, frontend developer, or technical artist can quickly understand:

• what exists now

• what has already been attempted

• what the unresolved issues are

• how the system should evolve into a finished production animation/avatar product

# 2. Current product vision

## Intended user experience

Rosie should feel like:

• a warm AI guide

• a helpful animated assistant

• emotionally aware and visually consistent

• expressive but not cartoon-chaotic

• polished enough to be embedded in a consumer-facing product

## Intended personality

Rosie should communicate:

• friendliness

• patience

• warmth

• curiosity

• confidence without stiffness

• subtle emotional responsiveness

## Visual direction

The original mock-up establishes the intended look:

• soft, rounded, feminine robot design

• deep green body

• bright expressive eyes

• small antenna with glow and breathing space above the head

• gentle charm rather than hard sci-fi

• soft lighting and soft compositing rather than harsh cut-out sprite edges

# 3. Current app architecture

## Frontend

• React / TypeScript frontend

• Vite dev server

• layered 2D avatar rendered with positioned image sprites

• Framer Motion used for body/arm/head/FX animation

• separate component for Rosie avatar assembly

## Backend

• Node / Express backend

• WebSocket support for live Rosie state events

• chat endpoint for conversational turn handling

• backend health endpoint

• local development endpoint on port 8787

## High-level runtime structure

• `App.tsx` manages layout, message flow, backend connection, and avatar placement

• `RosieAvatar.tsx` assembles the avatar from layered sprite images

• `useRosieController` manages overall emotional/state logic

• `useGestureController` handles gesture selection and playback

• `usePresenceSystem` drives idle behaviour

• `useRosieSpeech` handles speech-related state and voice timing

• `useSpeechMouth` maps speech activity/audio to mouth sprites

• `useBlink` controls eye blinking

• sprite assets live under public avatar directories and are layered into one composed avatar

# 4. What has already been done

## A. Layout and scale fixes

Early builds rendered Rosie extremely small on screen. Work completed:

• corrected incorrect assumptions about project folder structure

• got client and server running locally

• identified that the avatar was rendering but at tiny scale

• adjusted stage layout in `App.tsx`

• introduced grounded avatar positioning

• added floor glow and grounding shadow concepts

• scaled avatar container to fill the stage more naturally

## B. RosieAvatar structural work

Work completed in `RosieAvatar.tsx`:

• wrapped layered sprite composition more cleanly

• anchored scale from the bottom center

• lifted antenna/glow placement closer to original mock-up

• softened glow behaviour

• improved isolation/compositing at the avatar frame level

• attempted to reduce jagged edge appearance via rendering tweaks

## C. Asset and composition polish attempts

Work attempted:

• trimming/cleaning image layer presentation

• upscaling some avatar assets in prior zip iterations

• reducing harshness of sprite halos with compositing/rendering changes

• softening some face and glow layers

## D. Motion / timing work attempted

Work attempted or partially implemented:

• mouth timing smoothing

• gesture timing cleanup

• state transition softening

• face swap stabilization

• attempts to remove duplicate eye rendering during mood changes

# 5. Main issues encountered during development

## 1. Avatar initially appeared too small

This was caused by:

• incorrect stage sizing assumptions

• the avatar’s internal sprite canvas being much larger than the visible character

• scale being controlled in the wrong layer

## 2. Antenna placement did not match original mock-up

This was caused by:

• internal layer offsets in `RosieAvatar.tsx`

• scaled canvas changing perceived head-to-antenna spacing

## 3. White/pixel halos around eyes, arms, and edges

Likely causes:

• baked edge pixels in source PNGs

• transparency/antialiasing artifacts

• scaling sprite sheets at non-native display sizes

• compositing multiple semi-transparent layers with imperfect cutouts

## 4. Face/eye duplication or glitching during state changes

This has been the most persistent issue.

Likely causes:

• multiple simultaneous state updates involving:

- mood

- blink

- mouth sprite

- speaking state

• sprite overlap or stale face frames during swaps

• `useBlink` and `useSpeechMouth` competing with emotional state changes

• face-state churn happening faster than the render is visually stable

## 5. Mouth and gesture transitions still feel rough

Current issues:

• mouth shapes can feel chatter-y or jumpy

• gesture timing can feel slightly disconnected from intent

• state transitions between idle / thinking / speaking / emotional responses are not yet fully art-directed

# 6. Current known technical conclusion

At the latest point in development, the strongest remaining suspected root cause for the face glitch is:

## `useBlink.ts`

This is now the most likely source of the eye duplication/glitch behaviour because:

• major render-layer overlap issues were already reduced

• face fade and `AnimatePresence`-based overlap was removed

• blinking is still the most likely competing source of eye sprite changes during interaction

Secondary possible source:

## `useSpeechMouth.ts`

This may still be contributing to face instability because mouth changes may be happening too frequently or at the same time as mood changes.

# 7. What the current avatar system is trying to do

Rosie currently uses layered sprites for:

• body

• wheels

• arms

• hands

• neck ring

• head shell

• ears

• face depth panel

• blush / effect overlays

• brows

• eyes

• mouth

• antenna glow

• auxiliary FX such as sparkle / sweat / question mark / zzz

## Animation approach

Current animation is sprite-compositing plus motion transforms:

• arms rotate according to selected gesture plan

• body gently moves vertically

• head area can tilt slightly

• glow scales and fades

• facial sprites swap based on mood and speaking state

This is a valid prototype architecture, but it is still in the “engineer-assembled layered puppet” stage rather than a final animator-tuned production avatar.

# 8. What a professional animator / technical artist should review next

A professional animator or technical artist should review the project in this order:

## Priority 1 — face-state stability

Review:

• `RosieAvatar.tsx`

• `useBlink.ts`

• `useSpeechMouth.ts`

• emotion state timing from controller hooks

Goal:

• guarantee only one face state renders at a time

• prevent blink, mood, and mouth states from fighting each other

• create a clear priority system for face states

Recommended direction:

• create a face-state state machine

• prioritize expression > blink > mouth or another deliberate hierarchy

• avoid simultaneous independent sprite swaps in the same region

## Priority 2 — sprite asset cleanup

Review all face and limb PNGs for:

• white halos

• anti-aliased transparency contamination

• inconsistent cropping/padding

• mismatched edge softness

• scale inconsistency between layers

Recommended direction:

• re-export source sprite layers cleanly from master art

• keep all face layers perfectly aligned within a shared coordinate template

• remove baked glow spill or white matte contamination

## Priority 3 — animator-grade motion pass

Review:

• gesture arc quality

• head motion timing

• breathing/idle loops

• mouth timing cadence

• expression transitions

Recommended direction:

• shift from simple transform-driven movement to more art-directed easing and anticipation

• introduce intentional micro-delays and holds

• reduce mechanical symmetry

## Priority 4 — final production rig direction

Longer-term, consider replacing manual sprite swaps with:

• a true 2D puppet rig

• layer groups for eyes/brows/mouth

• state blending or animation clips

• a timeline-based system or Spine/Rive/Live2D-style workflow if appropriate

# 9. Recommended production target

The production-ready Rosie should eventually include:

## Visual quality

• clean sprite edges with no white halos

• consistent lighting and compositing

• antenna and glow matching original design

• smooth expression readability at all sizes

## Motion quality

• stable mouth timing

• expressive but controlled gestures

• smooth state transitions

• subtle idle breathing and awareness

## Behaviour quality

• emotional state changes that feel deliberate

• no visual glitches during response generation

• speaking state that feels coherent with mouth and body animation

• idle state that feels alive, not frozen

# 10. Proposed animation/state hierarchy

A recommended hierarchy for a finished implementation:

1. **hard state**

- idle

- listening

- thinking

- speaking

- error

- sleepy

2. **expression state**

- neutral

- warm

- curious

- surprised

- reassured

- concerned

3. **blink state**

- should be suppressed during critical face transitions or active speaking if needed

4. **mouth state**

- phoneme or simplified speech-shape driven

- throttled and smoothed

5. **gesture state**

- independent but coordinated with speech/emotion

This would prevent the current “too many systems changing the face at once” problem.

# 11. Practical development roadmap

# Phase 1 — stability and cleanup

Goal: eliminate visible glitches and establish reliable baseline quality.

Tasks:

• fix `useBlink.ts` so blink cycles cannot overlap or fight speaking/emotion updates

• review `useSpeechMouth.ts` and reduce chatter

• create explicit priority rules for face state updates

• remove any remaining duplicate-face rendering behaviour

• validate that the avatar compiles and hot reloads reliably

Deliverable:

• stable interactive Rosie with no duplicate eyes or broken face transitions

# Phase 2 — asset cleanup and visual polish

Goal: make Rosie visually clean enough for stakeholder review.

Tasks:

• re-export face/arm layers with clean alpha

• remove white edge halos

• normalize layer dimensions and alignment

• refine antenna glow art

• refine eye graphics for crisp readability

Deliverable:

• visually clean Rosie with production-acceptable sprite assets

# Phase 3 — animation polish

Goal: move from “prototype motion” to “character performance”.

Tasks:

• animator pass on gestures

• animator pass on idle loops

• subtle breathing motion

• improved head tilt timing

• more natural gesture anticipation and settling

• emotional transitions with intentional timing

Deliverable:

• Rosie that feels alive, warm, and characterful

# Phase 4 — speech/face integration

Goal: make speech performance feel intentional.

Tasks:

• better mouth shape selection

• phoneme grouping or higher-quality viseme mapping

• emotion-aware mouth behaviour

• eye/brow behaviour synced with speech energy

Deliverable:

• speaking Rosie that feels cohesive rather than assembled

# Phase 5 — production hardening

Goal: prepare for shipping or client-facing demo use.

Tasks:

• asset optimization

• performance QA

• browser consistency pass

• animation fallback logic

• final state machine cleanup

• documented animator/developer pipeline

Deliverable:

• production-ready Rosie avatar module

# 12. Immediate next tasks that were planned

The next tasks we had hoped to achieve were:

1. **Fix `useBlink.ts`**

- treat blink as the final likely root cause of eye duplication

- reduce or suppress blink during speaking or emotional changes

2. **Polish `useSpeechMouth.ts`**

- smooth mouth transitions

- reduce rapid chatter between mouth frames

- align mouth logic more closely to speaking cadence

3. **Introduce a cleaner face-state controller**

- one source of truth for brows/eyes/mouth rather than separate independent updates

4. **Professional animation pass**

- move from “frontend animation” to “character performance”

- tune gestures and state changes

5. **Asset cleanup pass**

- remove pixel halos and edge contamination in the PNGs

- standardize all sprite exports

6. **Idle / presence system improvements**

- look-around behaviour

- breathing motion

- micro reactions while waiting

- more lifelike resting state

7. **Emotion system improvements**

- smoother transitions between curiosity / thinking / speaking / neutral

- reduced snapping between moods

8. **Voice and mouth sync refinement**

- stronger correlation between audible speech cadence and mouth timing

- eventually move toward better viseme mapping

# 13. Handoff recommendation

If handing this project to a professional animator or technical artist, provide them with:

• the original Rosie mock-up / concept render

• the current React/Vite project

• all sprite assets

• this document

• screen recordings of the current glitches

• a shortlist of target reference behaviours

## Suggested handoff brief in one sentence

“Please take this layered 2D React-based Rosie avatar prototype and convert it into a production-quality animated assistant with stable facial state logic, clean assets, smooth transitions, and polished emotional/speaking behaviour.”

# 14. Final summary

This project has successfully reached the stage of:

• working local client/server app

• live avatar on screen

• layered puppet structure

• basic emotional/speech/gesture architecture

• rough animation and presence systems

The project is not yet finished because the remaining work is now in the most difficult layer:

• state coordination

• asset cleanup

• animation polish

• character performance

That is normal. The prototype has already proven the architecture direction. The remaining work is the professionalization pass.

The key unfinished blocker is:

## face stability under live state changes

Once that is solved cleanly, Rosie can move rapidly from prototype to polished interactive character.